## Slide 1
TRAVEL EXPERTS SYSTEM
Presented by
SAT Solutions Inc.

## Slide 2: Presentation Overview
Company Background/ Team Introduction
Project features
Timeline
Phase 1 Cost Estimate
Phase 1 Prototype Demonstration
Q&A

## Slide 3: Company Background
Company Name: SAT Solutions
Description: software/web development. In business since 2005, have been developed applications for small to medium size businesses with very good track record, (meet budget & deadlines and requirements; exceed customers’ expectation)
Website address: www.satsolutionsinc.com
Location: 555 50 Street SW, Calgary, AB T2C 5Y1
Phone Number: 403-555-1234

## Slide 4: Team Members
Adam:
Role: Project Team Lead
Experience: 10 years experience in project management
Tuan:
Role: Programmer Analyst
Experience: over 12 years of experience in software development
Sam:
Role: Programmer
Experience: 5 years experience in programming

## Slide 5: Project Features
Consistency throughout the website
User friendly
Validation on data entered to the system
Easy to enhance / expand
Provide support as needed

## Slide 6: Project Timeline
Phase 1: Prototype demo web site: Estimated completion May 29, 2015
Phase 2: Website/Application utilizing Microsoft technology:
Estimated completion July 22, 2015
Phase 3: Prototype wrap up utilizing Java : Estimated completion Oct 9, 2015

## Slide 7: Phase 1 Prototype Cost Estimate
Description | Time | Unit Cost | Sub total
Design | 60hrs | $120/hrs | $7,200
Coding | 120hrs | $120/hrs | $14,400
Test | 30hrs | $120/hrs | $3,600
Project Management | 20hrs | $150/hrs | $3,000
Documentation | 15hrs | $100/hrs | $1,500
 | 90hrs |  | $29,900

## Slide 8: Project Demo
http://localhost/Team5--OOSD-JS-PHP-Group-Proj1

## Slide 9: Conclusion
Recommendation
The following are the our recommendations after reviewing your requirements:
Web hosting with option for payment cart feature
Upgrade operation system to Windows 7 or later
Upgrade the hardware to support the upgraded operating system
Questions & Answer

## Slide 10
THANK YOU FOR YOUR TIME!